## Slide 1: We are S.W.O.L.E. Team 6
And this is our game
Ninjacade
GAM 200, Custom Engine

## Slide 2: Team Members
Producer: Josh Painter
Tech Director: Nolan Yoo
Graphics Programmer: Conor Lavelle
Engine Archetecture: Gabriel Neumann
Physics Programmer: Jiangdi Gou
Lead Design: Mitch Regan
Background/Character Artist: Mariah Owens
Enemy/UI Artist: Casey Weitzel

## Slide 3: Risks & Mitigations

## Slide 4: Our Engine Is Behind
Needed to rewrite the whole physics engine
Tile map collision isn’t finished
We’ve been going to Row “S” to get help constantly

## Slide 5: Lua Implementation Isn’t As Variadic As We Would Like
Can send whatever arguments we want, but can’t get whatever returns we want
Doesn’t run in a separate thread yet

## Slide 6: The Level Editor Isn’t Feature Complete Yet
  Need to cut some of the safety features
  Loads tiles from Lua, but doesn’t load entities from Lua
  Lua files don’t define images for the editor to use yet
  Loading previously saved file not set in stone in GUI version

## Slide 7: Level Design Isn’t Set In Stone
Focusing on core mechanics
Trying to get the combat to feel right
Creating the building blocks for level design so that building the levels is easier down the line

## Slide 8: We have not been able to find a Sound Designer
Browsed the school forums for Sound students with no luck
Nolan is probably going to be working on music

## Slide 9: Our Engine So Far
(executable here)

## Slide 10: The Level Editor
(executable here)

## Slide 11: Game Prototype
(executable here)

## Slide 12: Schedules

## Slide 13: Segment Prototype Score

## Slide 14: THE END!
Thank You For Your Time